Project Plan: Custom Cloud Kitchen & Marketing Platform

Project Timeline: 8 Weeks (2 Months) Version: 1.1 (Security & Roles Update)

1. Project Mission

To design, develop, and deploy a custom, high-performance, and secure web platform that automates the client's entire order-to-delivery workflow. This system will replace manual Facebook operations with a fully-tracked, data-driven "storefront" and a "live" kitchen management panel with multi-level user access.

2. Technology Stack

- Backend Logic: Custom PHP 8+

- Database: MySQL (with Prepared Statements for security)

- Frontend Design: Tailwind CSS (via CDN for speed)

- Frontend Interactivity: jQuery & Custom JavaScript (for AJAX)

- Rich Content: TinyMCE (for the admin's text editor)

3. Database Blueprint (Core Tables)

This is the "filing cabinet" that will power the entire application:

- admin_users (UPDATED): Secure login for staff. Will now include:

  - id

  - username

  - password (securely hashed)

  - role (e.g., 'admin', 'manager')

- categories: Manages food categories (e.g., "Bengali," "Indian").

- menu_items: All food items, linking to categories.

- item_options_groups: (e.g., "Size," "Toppings").

- item_options: (e.g., "Small," "Large," "Extra Cheese").

- delivery_areas: Manages delivery zones and their base price (e.g., "Gulshan," 60).

- orders: The "header" for each order (customer details, total, status, delivery fee, assigned rider name).

- order_items: The specific food items for each order.

- order_item_options: The specific options chosen for each item.

- site_settings: Stores all global content (welcome text, banner image, store open/closed, night surcharge amount, surcharge times).

- homepage_sections: The admin-controlled list of categories to display on the homepage, with their sort order.

4. Feature Breakdown

Part A: The "Kitchen Admin Panel" (Mission Control)

- Secure Login: Standard password-protected access.

- Full Menu Management:

  - Categories: Create/Read/Update/Delete (CRUD).

  - Menu Items: CRUD, with image uploads, price, and category linking.

  - Item Options: A robust system to create option groups ("Size") and options ("Small: +0tk", "Large: +50tk") and assign them to items.

- Homepage Content Management (CMS):

  - Content Editor: A form using the TinyMCE "WordPress-style" editor to change the homepage welcome text, title, and banner image.

  - Section Manager: A tool to add, remove, and reorder which food categories are displayed on the homepage.

- Delivery & Store Management:

  - Delivery Area Manager: A full CRUD page to add/edit/delete delivery zones and their base prices (e.g., "Dhanmondi, 70tk").

  - Store Settings:

    - Store Open/Closed toggle (instantly stops new orders).

    - Night Surcharge fields (Amount, Start Time, End Time).

- Order Management (The Core Workflow):

  - Manual Order Entry: A form to create new orders for phone/walk-in customers.

  - Rider Assignment: A field on each order to type in the rider's name.

Part B: The "Customer Storefront" (The Website)

- Dynamic Homepage: 100% controlled by the admin CMS.

- Menu Page: A full menu with filters for each category.

- Item Details Popup: A modal that loads item options (e.g., "Size") when an item is clicked.

- Shopping Cart: A standard, session-based cart.

- Dynamic Checkout:

  - "Select Delivery Area" Dropdown: A required dropdown list populated from the delivery_areas table.

  - Live Order Total: The page will use AJAX to instantly calculate and display the delivery fee (Base Fee + potential Night Surcharge) as soon as the area is selected.

- Order Submission: The form saves all data (cart, options, fees, customer info) to the database.

- "Thank You" Page: A confirmation page.

Part C: The "Marketing & Data" Engine

- Search Engine Optimization (SEO):

  - Clean URLs: .htaccess (mod_rewrite) for URLs like /menu/chicken-korma.

  - Dynamic Meta Tags: <title> and <meta name="description"> generated from the database for every item.

  - Schema.org: JSON-LD schema for Restaurant and Menu to improve Google search results.

  - Sitemap: An auto-generated sitemap.xml file.

- GTM & Data Layer (Browser-Side):

  - Google Tag Manager installed on all pages.

  - view_item_list: Fires on the menu page.

  - view_item: Fires on the item modal popup.

  - add_to_cart: Fires on the "Add to Cart" click.

  - begin_checkout: Fires on the checkout.php page.

  - purchase: Fires on the order_success.php page (for GA4, FB Pixel).

- Facebook Conversion API (CAPI) (Server-Side):

  - Fires after a successful order from submit_order.php.

  - Sends a server-to-server purchase event to Facebook, ensuring 100% reliable ad tracking, even with ad blockers.

Part D: The "Live" Kitchen Automation

- "Live Order Screen":

  - The main kitchen page (admin/live_orders.php).

  - Uses JavaScript "polling" to check for new orders every 15 seconds.

  - Plays a LOUD NOTIFICATION SOUND and adds the new order to the top of the list live without a page refresh.

- Dual-Copy Receipt Printing:

  - Two buttons on each order: "Print Chef Copy" and "Print Customer Copy."

  - Launches print_receipt.php, a page styled perfectly for a 58mm thermal printer.

  - Chef Copy: Shows items only (large font).

  - Customer Copy: Shows all items, prices, total, and the Assigned Rider's Name.

  - This works from a desktop browser or an Android phone (with a one-time setup).

(NEW) Part E: Security & Access Control

- Application Security (The "Firewall"):

  - SQL Injection Prevention: All database queries will use Prepared Statements (MySQLi or PDO) to prevent SQL injection attacks.

  - Cross-Site Scripting (XSS) Prevention: All user-supplied data (from checkout forms, admin inputs) will be sanitized using htmlspecialchars() before being displayed on a page.

  - Cross-Site Request Forgery (CSRF) Prevention: All admin forms (e.g., "Delete Item," "Save Settings") will use unique, hidden CSRF tokens to ensure requests are legitimate.

  - Secure File Uploads: All image uploads will be strictly validated (file type, size) and stored securely.

- User Role & Permissions System:

  - The system will support two (2) user roles:

  - Admin (Owner):

    - Has 100% full access.

    - Can access everything the "Manager" can.

    - Can manage Store Settings (night surcharge, etc.).

    - Can manage Delivery Areas and prices.

    - Can manage other user accounts.

    - Can access marketing/data configuration.

  - Manager (In-Charge Staff):

    - Has limited access for day-to-day operations.

    - Can view the "Live Order Screen."

    - Can manage orders (accept, update status).

    - Can use "Manual Order Entry."

    - Can print receipts.

    - Can manage the menu (items, categories).

    - Cannot access sensitive financial settings (delivery fees, surcharges) or user management.

  - The admin menu will dynamically hide links for "Managers" to pages they cannot access.

5. The 8-Week Step-by-Step Development Timeline

- Phase 1: Foundation & Core Admin (Weeks 1-2)

  - Goal: Admin can log in and build the entire menu, with correct permissions.

  - Tasks:

    - Create database.sql script (all tables, including updated admin_users).

    - Build project structure & config.php.

    - Build Admin Security & Roles:

      - Build admin/login.php (with password hashing).

      - Build the $_SESSION logic to store the user_role.

      - Create a simple "access denied" check to place at the top of sensitive pages.

      - Build a simple User Management page (for Admin role only).

    - Build admin/manage_categories.php.

    - Build admin/manage_menu_items.php (with image uploads).

    - Build admin/manage_item_options.php (the full options/group system).

  - Security Tasks: All queries in this phase will use Prepared Statements.

- Phase 2: Advanced Admin & CMS (Weeks 3-4)

  - Goal: Admin can control all site content and delivery logic (with role permissions).

  - Tasks:

    - Build admin/site_settings.php (w/ TinyMCE). (Admin-only access)

    - Build admin/homepage_manager.php. (Admin/Manager access)

    - Build admin/manage_delivery_areas.php. (Admin-only access)

    - Update admin/settings.php with "Store Open/Closed" and "Night Surcharge" fields. (Admin-only access)

    - Build admin/manual_order.php. (Admin/Manager access)

- Phase 3: Storefront & Checkout Logic (Weeks 5-6)

  - Goal: A customer can place a fully-calculated order.

  - Tasks:

    - Build index.php (Homepage), pulling data from the new CMS tables.

    - Build menu.php (Menu Page) and the item details popup (loading options).

    - Build the cart.php system (using $_SESSION).

    - Build checkout.php: This is a major task.

      - Create the "Select Area" dropdown.

      - Create the AJAX endpoint (ajax_calculate_fee.php) that checks base fee + night surcharge.

      - Write the JavaScript to update the "Total" live.

    - Build submit_order.php to save everything to the database.

    - Build order_success.php (Thank You page).

  - Security Tasks: All customer data will be sanitized (htmlspecialchars) before being stored or displayed.

- Phase 4: Kitchen Automation & Workflow (Week 7)

  - Goal: Automate the kitchen's "live" operations.

  - Tasks:

    - Build the "Live Order Screen" (admin/live_orders.php) with polling and sound alert.

    - Build the "Assign Rider" functionality into the order details page.

    - Build the print_receipt.php page with its two-copy logic ("Chef" vs "Customer").

    - Build the main admin/manage_orders.php list/view page.

- Phase 5: Marketing, SEO & Launch (Week 8)

  - Goal: Implement all tracking, test, and go live.

  - Tasks:

    - Implement all Data Layer events (view_item, add_to_cart, purchase, etc.).

    - Integrate Facebook CAPI into submit_order.php.

    - Implement all SEO features (.htaccess, dynamic metas, Schema.org, sitemap generator).

    - Implement CSRF tokens on all admin forms.

    - Conduct full, end-to-end testing:

      - Place a test order.

      - Test login as "Manager" and verify they cannot see settings.php.

      - Verify the order appears on the live screen (with sound).

      - Verify all Data Layer and CAPI events fired correctly.

      - Verify the receipt prints correctly (both copies).

    - Deploy to the live server (ensure HTTPS/SSL is enabled).

# Updated

Project Plan: Custom Cloud Kitchen & Marketing Platform

Project Timeline: 8 Weeks (2 Months) Version: 1.1 (Security & Roles Update)

1. Project Mission

To design, develop, and deploy a custom, high-performance, and secure web platform that automates the client's entire order-to-delivery workflow. This system will replace manual Facebook operations with a fully-tracked, data-driven "storefront" and a "live" kitchen management panel with multi-level user access.

2. Technology Stack

- Backend Logic: Custom PHP 8+

- Database: MySQL (with Prepared Statements for security)

- Frontend Design: Tailwind CSS (via CDN for speed)

- Frontend Interactivity: jQuery & Custom JavaScript (for AJAX)

- Rich Content: TinyMCE (for the admin's text editor)

3. Database Blueprint (Core Tables)

This is the "filing cabinet" that will power the entire application:

- admin_users (UPDATED): Secure login for staff. Will now include:

  - id

  - username

  - password (securely hashed)

  - role (e.g., 'admin', 'manager')

- categories: Manages food categories (e.g., "Bengali," "Indian").

- menu_items: All food items, linking to categories.

- item_options_groups: (e.g., "Size," "Toppings").

- item_options: (e.g., "Small," "Large," "Extra Cheese").

- menu_item_options_groups: (Join table linking items to option groups).

- delivery_areas: Manages delivery zones and their base price (e.g., "Gulshan," 60).

- orders: The "header" for each order (customer details, total, status, delivery fee, assigned rider name).

- order_items: The specific food items for each order.

- order_item_options: The specific options chosen for each item.

- site_settings: Stores all global content (welcome text, banner image, store open/closed, night surcharge amount, surcharge times, tracking IDs).

- homepage_sections: The admin-controlled list of categories to display on the homepage, with their sort order.

4. Feature Breakdown

Part A: The "Kitchen Admin Panel" (Mission Control)

- Secure Login: Standard password-protected access.

- Full Menu Management:

  - Categories: Create/Read/Update/Delete (CRUD).

  - Menu Items: CRUD, with image uploads, price, and category linking.

  - Item Options: A robust system to create option groups ("Size") and options ("Small: +0tk", "Large: +50tk") and assign them to items.

- Homepage Content Management (CMS):

  - Content Editor: A form using the TinyMCE "WordPress-style" editor to change the homepage welcome text, title, and banner image.

  - Section Manager: A tool to add, remove, and reorder which food categories are displayed on the homepage.

- Delivery & Store Management:

  - Delivery Area Manager: A full CRUD page to add/edit/delete delivery zones and their base prices (e.g., "Dhanmondi, 70tk").

  - Store Settings:

    - Store Open/Closed toggle (instantly stops new orders).

    - Night Surcharge fields (Amount, Start Time, End Time).

- Order Management (The Core Workflow):

  - Manual Order Entry: A form to create new orders for phone/walk-in customers.

  - Rider Assignment: A field on each order to type in the rider's name.

Part B: The "Customer Storefront" (The Website)

- Dynamic Homepage: 100% controlled by the admin CMS.

- Menu Page: A full menu with filters for each category.

- Item Details Popup: A modal that loads item options (e.g., "Size") when an item is clicked.

- Shopping Cart: A standard, session-based cart.

- Dynamic Checkout:

  - "Select Delivery Area" Dropdown: A required dropdown list populated from the delivery_areas table.

  - Live Order Total: The page will use AJAX to instantly calculate and display the delivery fee (Base Fee + potential Night Surcharge) as soon as the area is selected.

- Order Submission: The form saves all data (cart, options, fees, customer info) to the database.

- "Thank You" Page: A confirmation page.

Part C: The "Marketing & Data" Engine

- Search Engine Optimization (SEO):

  - Clean URLs: .htaccess (mod_rewrite) for URLs like /menu/chicken-korma.

  - Dynamic Meta Tags: <title> and <meta name="description"> generated from the database for every item.

  - Schema.org: JSON-LD schema for Restaurant and Menu to improve Google search results.

  - Sitemap: An auto-generated sitemap.xml file.

- GTM & Data Layer (Browser-Side):

  - Google Tag Manager installed on all pages.

  - view_item_list: Fires on the menu page.

  - view_item: Fires on the item modal popup.

  - add_to_cart: Fires on the "Add to Cart" click.

  - begin_checkout: Fires on the checkout.php page.

  - purchase: Fires on the order_success.php page (for GA4, FB Pixel).

- Facebook Conversion API (CAPI) (Server-Side):

  - Fires after a successful order from submit_order.php.

  - Sends a server-to-server purchase event to Facebook, ensuring 100% reliable ad tracking, even with ad blockers.

  - admin/marketing_settings.php page to store API keys.

Part D: The "Live" Kitchen Automation

- "Live Order Screen":

  - The main kitchen page (admin/live_orders.php).

  - Uses JavaScript "polling" to check for new orders every 15 seconds.

  - Plays a LOUD NOTIFICATION SOUND and adds the new order to the top of the list live without a page refresh.

- Dual-Copy Receipt Printing:

  - Two buttons on each order: "Print Chef Copy" and "Print Customer Copy."

  - Launches print_receipt.php, a page styled perfectly for a 58mm thermal printer.

  - Chef Copy: Shows items only (large font).

  - Customer Copy: Shows all items, prices, total, and the Assigned Rider's Name.

  - This works from a desktop browser or an Android phone (with a one-time setup).

Part E: Security & Access Control

- Application Security (The "Firewall"):

  - SQL Injection Prevention: All database queries will use Prepared Statements (MySQLi).

  - Cross-Site Scripting (XSS) Prevention: All user-supplied data will be sanitized using htmlspecialchars() before being displayed.

  - Cross-Site Request Forgery (CSRF) Prevention: (Future phase) Admin forms will use unique, hidden CSRF tokens.

  - Secure File Uploads: All image uploads will be strictly validated (file type, size).

- User Role & Permissions System:

  - The system supports two (2) user roles:

  - Admin (Owner):

    - Has 100% full access.

    - Can manage Store Settings, Delivery Areas, User Management, and Marketing pages.

  - Manager (In-Charge Staff):

    - Has limited access for day-to-day operations.

    - Can view "Live Orders," "Manual Order Entry," "Print Receipts," and "Menu Management."

    - Cannot access sensitive financial or user settings.

  - The admin menu will dynamically hide links for "Managers."

5. The 8-Week Step-by-Step Development Timeline

- Phase 1: Foundation & Core Admin (Weeks 1-2) -- (COMPLETE)

  - Goal: Admin can log in and build the entire menu, with correct permissions.

  - Tasks:

    - Create database.sql script.

    - Build project structure & config.php.

    - Build Admin Security & Roles (admin/login.php, admin/manage_users.php, admin/header.php logic).

    - Build admin/manage_categories.php.

    - Build admin/manage_item_options.php.

    - Build admin/manage_menu_items.php.

- Phase 2: Advanced Admin & CMS (Weeks 3-4) -- (COMPLETE)

  - Goal: Admin can control all site content and delivery logic.

  - Tasks:

    - Build admin/site_settings.php (w/ TinyMCE).

    - Build admin/homepage_manager.php.

    - Build admin/manage_delivery_areas.php.

    - Build admin/manual_order.php and admin/ajax_get_item_details.php.

    - Build admin/live_orders.php (static layout).

CURRENT STATUS: START OF PHASE 3

- Phase 3: Storefront & Checkout Logic (Weeks 5-6)

  - Goal: A customer can visit the site, build a fully-calculated order, and check out.

  - Tasks:

    - Build the public template: includes/header.php and includes/footer.php.

    - Build index.php (Homepage), pulling data from the CMS tables.

    - Build menu.php (Menu Page) and the item details popup (loading options via AJAX).

    - Build the cart system: cart_actions.php (to add/update) and cart.php (to view).

    - Build checkout.php with the "Select Area" dropdown.

    - Build ajax_calculate_fee.php for the live delivery fee calculation (Base + Surcharge).

    - Build submit_order.php to save the order to the database.

    - Build order_success.php (Thank You page).

- Phase 4: Kitchen Automation & Workflow (Week 7)

  - Goal: Automate the kitchen's "live" operations.

  - Tasks:

    - Implement Live Order Polling: Add the JavaScript to admin/live_orders.php to check for new orders and play the sound.

    - Build admin/ajax_check_new_orders.php (the helper file for polling).

    - Build admin/manage_orders.php (the full order list/history page).

    - Build admin/order_details.php (view a single order).

    - Implement Rider Assignment logic within order_details.php.

    - Build print_receipt.php with its two-copy (Chef/Customer) logic.

- Phase 5: Marketing, SEO & Launch (Week 8)

  - Goal: Implement all tracking, test, and go live.

  - Tasks:

    - Build admin/marketing_settings.php (to store API keys).

    - Implement all Data Layer events (view_item, add_to_cart, purchase, etc.).

    - Integrate Facebook CAPI into submit_order.php.

    - Implement all SEO features (.htaccess, dynamic metas, Schema.org, sitemap generator).

    - Implement final security (CSRF tokens) and testing.

    - Deploy to the live server.